## Slide 1: TECH460 Final Project: THE GLUCOSE UPDATE
Devaraj Kumar Daniel
TECH460
12/17/2022

## Slide 2: Introduction
The purpose of this project was to develop to allow google pixel watches to track and sync data with blood sugar monitors
The presentation will be as follows:
Organization profile and problem statement
Technology section and design
Implementation plan.

## Slide 3: Executive Summary
Google has the opportunity ty to expand its watches
Looking at current lineup of watches none of them has active sync of glucose data with existing monitors
This proposal plans out the development of a program for the blood sugar syncing features
Other solutions were thought of and a application program was suggested as the solution
An implementation plan for the solution is outlined in the WBS, schedule, validation, evaluation and continuous improvement, and legal/ethical/ and cultural considerations.

## Slide 4: Organization Profile and Problem Statement

## Slide 5: The Organization
Google Inc.
Provides webservices and consumer products such as phones, tv devices, and entertainment services
Competition: Apple, Microsoft, Samsung
Founded: September 4, 1998
Revenue Generated mostly through Ad Sense
Net Worth: 1,135 Billion
Source: About google, our culture &amp; company news. Google. (n.d.). Retrieved November 6, 2022, from https://about.google/

## Slide 6: Products and Services
Products:
  Phones: Google Pixel
  Computers: Chromebooks
  Watches: Pixel Watch
  Casting: Chromecast, Chromecast with TV
  Security: Nest Devices
  Networking: Google Mesh WIFI
Services:
  Streaming: Youtube, Youtube TV
  Webservices: Cloud Computing
  Applications: Google Chrome, GSUITE
  Operating System: Chrome OS

## Slide 7: Areas for Improvement with Technology
Smartwatches:
Offer affordable entry devices
Better compatibility with IOS devices
More health features outside of fitness trackers (Focus of Project)
Better Compatibility with other devices
Phones:
Stability of Phones with OS
Compatibility with IOS devices
More connectivity with other devices

## Slide 8: Problem Statement
Google should provide a smartwatch that has the capability to track blood sugar via sensors and integration with 3rd party blood sugar monitors via apps and Bluetooth to be able to send data straight to health care provides:
  Display blood sugars imported from 3rd party in single application
  Display blood sugar levels via real time sensors
  Ability to track and send blood sugar data to healthcare providers
  Have emergency features integrated to inform user of dangerous blood sugar levels.

## Slide 9: Technology Selection and Design

## Slide 10: Alternative Technology Approaches
Single application to see and display blood sugar levels
  Single application for to see blood sugar levels via the watch
  Should not be Fitbit specific, should be available to all watches
  Integrated within the pixel OS
Compatibility with other blood sugar modules via Bluetooth
  Using Bluetooth technologies, have the watch sync with monitors to pull data from them
  New blood sugar monitors should have a standard to be able to talk to the watch
  Should be able to sync via a cable to the watch as well

## Slide 11: Qualitative Analysis
Single Application
  Advantages
    Easy to use
    Data readily available
    Healthcare workers can document data easier
  Disadvantages
    Cannot integrate with existing watches
    Cost association with developing new watch with sensors
    Prickless technology is still new
Compatibility with Bluetooth devices
  Advantages
    Existing devices can be used to get data
    Data will be more accurate via traditional pricking of finger
    Watch can sync data to phone
  Disadvantages
    Glucose devices not ready for technology
    Glucose device cost is reduced
    Watch not compatibly with montors

## Slide 12: Quantitative Analysis
Estimated cost to develop app with standard
  Website 40k
  Google Application 10k
  Regulations like HIPPA need to be compliance with
  Support staff
  Updates
  New technologies for existing glucose monitors
  New design of watch with sensor

## Slide 13: Recommended Solution
Make google watch able to sync data from existing glucose monitors
Justification
  More compatibility and changes to one device rather than 2 two devices
  Traditional blood pricking is more accurate than prickles monitoring
  Healthcare workers trust monitors more than watches
  Integration allows for existing monitors to still be used.
  No need for new sensor on watch

## Slide 14: Implementation Plan

## Slide 15: Work Breakdown Structure
Analysis
  Make requirements that are specific for the solution
  Review and revise till approval for requirements
Design
  Complete UX design
  Complete Display for watch
  Design transfer portal
Development
  Develop Java for application
  Develop HTML/CSS/JAVA Script for website
  Integrate watch API with cloud
  Test application
Validation
  Perform testing with watch and phones
  Conduct alpha and beta tests with small groups
Deployment
  Deploy website application
  Deploy watch update for pixel watches
  Deploy transfer portal for healthcare providers

## Slide 16: Schedule
Analysis
  Make requirements that are specific for the solution – 1 week 12/4/2022- 12/10/2022
  Review and revise till approval for requirements – 1 week 12/10/2022- 12/17/2022
Design
  Complete UX design – 1 month 12/17/2022 – 1/17/2023
  Complete Display for watch – 1 month 12/17/2022 – 1/17/2023
  Design transfer portal – 1 month 12/17/2022 – 1/17/2023
Development
  Develop Java for application -2 month – 1/17/2023 – 3/17/2023
  Develop HTML/CSS/JAVA Script for website – 2 month – 1/17/2023 – 3/17/2023
  Integrate watch API with cloud – 2 month 1/17/2023 – 3/17/2023
  Test application – 2 month 3/17/2023-5/17/2023
Validation
  Perform testing with watch and phones – 1 month 5/17/2023 – 6/17/2023
  Conduct alpha and beta tests with small groups – 1 month 5/17/2023 – 6/17/2023
Deployment
  Deploy website application – 2 weeks 6/17/2023 – 7/1/2023
  Deploy watch update for pixel watches – 2weeks 6/17/2023 – 7/1/2023
  Deploy transfer portal for healthcare providers – 2 weeks 6/17/2023 – 7/1/2023
Start Date 12-4-2022
End date 7-1-2023

## Slide 17: Validation
Pixel watch update and website functionality will be tested separately
Monitors will be tested with watch data features individually
Individual application testing
  Data from watch to website application
  Data from website application to healthcare providers
  Data from health monitors to watch
Beta test with special users

## Slide 18: Evaluation and Continuous Improvement
Monitoring and evaluations
  Customer service request
  Bugs and crashes with application
  Data traffic from watch to website
  Glucose monitor compatibility
  Website application testing will be done with major browsers
Improvement
  Day zero bugs will be prioritized first
  Tier 2 -3 bugs will be evaluated and prioritized
  Updates will be evaluated and deployed on a monthly basis
  Infrastructure will scale with need

## Slide 19: Legal, Ethical and Cultural Considerations
Legal
  Health care privacy- HIPPA
  Liability risks
  Regulations with outside countries
Ethical
  Privacy
  Trustworthiness of data
Cultural
  Consumer views on health data being on mobile device
  Concerns for accuracy of data
  Health care professional views

## Slide 20: Incorporation of Feedback
Of the feedback that I received from my team, making sure that my citations were there and that my presentation looked good with a theme. I implemented this feedback by having citations were there were needed and adding a theme to the presentation.

## Slide 21: Career Readiness
My career goal: Database analyzing and managing.
Career skills learned
  Knowing how to complete a project
  Evaluation other options for a project
  How to develop a plan to execute a project
Using the project to further career goals
  Adding project to wix website
  Adding project to my social media websites
  Add project to resume
  Being prepared to take on projects in the work place

## Slide 22: Conclusion
Google should add a glucose sync feature to their watches
Glucose syncing requires a wired connection and a new standard for future glucose monitors
Application should display blood sugar information and track them and should be able to send data to healthcare providers
Application should be developed for a website and the pixel watches
A high-level design is provided
Solution should take six months to complete

## Slide 23: References
Source: About google, our culture &amp; company news. Google. (n.d.). Retrieved November 6, 2022, from https://about.google/